DEVELOPMENT PROGRESS REVIEW

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Stray Animal Rescue & Adoption Coordination System

A Web-Based Platform for Coordinating Animal Rescue,
Adoption & Foster Care in Urban Areas

| Project Title | Stray Animal Rescue & Adoption Coordination System |
| --- | --- |
| Course | Bachelor of Computer Applications (BCA) – 5th Semester |
| Institution | Vidya Institute of Creative Teaching, Meerut |
| University | Chaudhary Charan Singh University, Meerut |
| Technology Stack | Python Flask · SQLite · HTML5/CSS3/JS · Bootstrap 5 |
| Review Date | October 2026 |
| Document Version | 1.0 |

TABLE OF CONTENTS

1.  Executive Summary

2.  Project Overview & Objectives

3.  Technology Stack & Architecture

4.  Development Methodology

5.  Module-Wise Development Status

6.  Database Schema Review

7.  Code Metrics & File Inventory

8.  Features Implemented — Detailed Breakdown

9.  Testing & Quality Assurance Status

10. Known Issues & Technical Debt

11. Deployment Readiness

12. Progress Timeline & Milestones

13. Risk Assessment

14. Recommendations & Next Steps

15. Conclusion

1. EXECUTIVE SUMMARY

This Development Progress Review document presents a comprehensive assessment of the Stray Animal Rescue & Adoption Coordination System as of October 2026. The project, developed as part of the BCA 5th Semester curriculum at Vidya Institute of Creative Teaching (affiliated to CCS University, Meerut), has successfully completed its core development phase and is now in the testing and refinement stage.

The application is a full-stack web platform built with Python Flask that enables citizens to report stray animal sightings with geolocation, connects them with nearby NGOs and veterinary clinics via the Haversine distance algorithm, facilitates rescue workflow management, pet adoption listings, and community foster care coordination.

Key Accomplishments as of Review Date

All 7 core application modules fully implemented and functional

8 database models designed and operational with relational integrity

14 Jinja2 HTML templates with responsive Bootstrap 5 UI

Role-Based Access Control (RBAC) for Public, Volunteer, and Admin roles

Haversine-based proximity engine for NGO/Vet discovery

Gamified volunteer leaderboard with tiered badge system (Bronze → Silver → Gold)

Complete foster care lifecycle management (Registration → Assignment → Completion)

Production-ready deployment configuration (Vercel) in place

12 real Meerut-area NGOs/Vet clinics seeded in database

Overall Progress Assessment

| Metric | Target | Current | Status |
| --- | --- | --- | --- |
| Core Modules | 7 | 7 / 7 | ✅ Complete |
| Database Models | 8 | 8 / 8 | ✅ Complete |
| UI Templates | 12+ | 14 | ✅ Complete |
| Authentication System | Full RBAC | 3-Role RBAC | ✅ Complete |
| Geolocation Engine | Haversine + Map | Haversine + Leaflet.js | ✅ Complete |
| Adoption Module | Listing + Apply | Listing + Apply | ✅ Complete |
| Foster Care Module | Full Lifecycle | Full Lifecycle | ✅ Complete |
| Deployment Config | Cloud-Ready | Vercel Config | ✅ Complete |
| Unit Testing | Comprehensive | Manual Testing | ⚠️ In Progress |
| Documentation | Full Synopsis | Synopsis Complete | ✅ Complete |

2. PROJECT OVERVIEW & OBJECTIVES

The Stray Animal Rescue & Adoption Coordination System is a centralized, web-based platform engineered to bridge the communication and coordination gap between citizens, animal welfare NGOs, veterinary clinics, and volunteer animal rescuers, specifically targeted for urban areas like Meerut. In urban environments, stray animals frequently suffer from road accidents, sickness, and neglect. This application provides a structured digital ecosystem to address this critical gap.

Project Objectives — Implementation Status

| # | Objective | Description | Status |
| --- | --- | --- | --- |
| O1 | Instant Geolocation Reporting | Enable citizens to report injured/distressed animals with geo-tagged coordinates, photos, and severity details in under 2 minutes. | ✅ Achieved |
| O2 | Proximity-Based NGO/Vet Discovery | Implement Haversine formula for distance calculation to display nearest rescue shelters and veterinary hospitals. | ✅ Achieved |
| O3 | End-to-End Rescue Lifecycle | Provide NGOs and volunteers with interactive dashboards to claim incidents, update statuses (Pending → Claimed → Resolved), and log case histories. | ✅ Achieved |
| O4 | Adoption & Foster Placement | Establish an adoption directory for rehabilitated animals and maintain a vetted network of temporary foster caregivers. | ✅ Achieved |

3. TECHNOLOGY STACK & ARCHITECTURE

3.1 Technology Components

| Layer | Technology | Version / Details | Purpose |
| --- | --- | --- | --- |
| Backend Framework | Python Flask | Flask 3.1.1 | Lightweight WSGI web framework |
| ORM / Database Access | Flask-SQLAlchemy | 3.1.1 | Object-Relational Mapping for database operations |
| Database (Dev) | SQLite | 3.x | Lightweight file-based relational database |
| Database (Prod) | PostgreSQL | Target | Scalable production-grade RDBMS |
| Authentication | Flask-Login | 0.6.3 | Session management and user authentication |
| Password Security | Werkzeug | 3.1.3 | PBKDF2-SHA256 password hashing |
| Frontend Framework | Bootstrap 5 | 5.x (CDN) | Responsive UI components and grid system |
| Templating Engine | Jinja2 | Bundled with Flask | Server-side HTML template rendering |
| Mapping Library | Leaflet.js | CDN | Interactive OpenStreetMap integration |
| Geolocation | HTML5 Geolocation API | W3C Standard | Browser-native GPS coordinate capture |
| Distance Algorithm | Haversine Formula | Custom Python | Great-circle distance computation |
| Production Server | Gunicorn | 23.0.0 | WSGI HTTP server for deployment |
| Deployment Platform | Vercel | Configured | Serverless cloud hosting |

3.2 Application Architecture

The application follows a modular Model-View-Controller (MVC) architecture pattern implemented through Flask Blueprints. The codebase is organized into clearly separated concerns:

Models Layer (models.py): 8 SQLAlchemy model classes defining the database schema with relationships, computed properties, and business logic encapsulation.

Routes Layer (routes/): 7 Blueprint modules handling HTTP request routing, form processing, and business logic execution.

View Layer (templates/): 14 Jinja2 templates inheriting from a common base template (base.html) providing consistent navigation, styling, and responsive layout.

Configuration Layer (config.py): Centralized application settings with environment variable support for secrets, database URI, and upload configuration.

Static Assets Layer (static/): File upload directory for user-submitted animal photos.

Data Layer (seed_data.py): Database seeding script with 12 real Meerut-area NGOs/Vets and sample user accounts.

4. DEVELOPMENT METHODOLOGY

The project follows the Iterative Waterfall / Agile Software Development Lifecycle (SDLC), structured across six sequential phases. Below is the progress assessment for each phase:

| Phase | Description | Planned Dates | Status | % Complete |
| --- | --- | --- | --- | --- |
| Phase 1 | Requirement Gathering & Blueprinting | Jun–Jul 2026 | ✅ Complete | 100% |
| Phase 2 | Database Schema & ER Design | Jul 2026 | ✅ Complete | 100% |
| Phase 3 | Core Engine & Haversine Services | Jul–Aug 2026 | ✅ Complete | 100% |
| Phase 4 | Role-Based Dashboard & UI | Aug–Sep 2026 | ✅ Complete | 100% |
| Phase 5 | Quality Testing & User Trials | Sep–Oct 2026 | ⚠️ In Progress | 60% |
| Phase 6 | Production Packaging & Deployment | Oct 2026 | ⚠️ In Progress | 70% |

Phases 1 through 4 have been completed successfully with all planned deliverables met. Phase 5 (testing) is actively underway with manual testing completed; automated unit tests are planned. Phase 6 has the Vercel deployment configuration in place, with final production database migration to PostgreSQL pending.

5. MODULE-WISE DEVELOPMENT STATUS

Authentication Module (routes/auth.py)

Status: ✅ Complete  |  Size: 81 lines

User registration with role selection (Public / Volunteer)

Secure login with Werkzeug password hashing (PBKDF2-SHA256)

Session-based authentication via Flask-Login

Input validation: email uniqueness, password confirmation, minimum length (6 chars)

Auto-login after registration for seamless onboarding

Protected logout endpoint with session cleanup

Redirect logic for already-authenticated users

Sightings & Rescue Module (routes/sightings.py)

Status: ✅ Complete  |  Size: 130 lines

Sighting listing with status-based filtering (All / Pending / Claimed / Resolved / Flagged)

Geo-tagged incident reporting with browser Geolocation API integration

Photo upload with secure file handling (UUID-based naming, extension validation)

Supported formats: JPG, JPEG, PNG, GIF, WEBP

Volunteer claim workflow: Pending → Claimed with automatic RescueCase creation

Resolution workflow: volunteers log action taken + timestamp recorded

Flagging system for suspicious/inappropriate reports

Admin override capability for resolving any sighting

NGO & Vet Discovery Module (routes/ngo.py)

Status: ✅ Complete  |  Size: 64 lines

Haversine formula implementation for accurate great-circle distance calculation

Distance-sorted listing of all NGOs and veterinary clinics

Accepts user latitude/longitude via query parameters

Displays: name, type (NGO/Vet), address, phone, accepting status, verification badge

Distance shown in kilometers (rounded to 2 decimal places)

Graceful fallback when geolocation is unavailable (shows all without distance)

12 real Meerut-area organizations pre-seeded

Adoption Module (routes/adoption.py)

Status: ✅ Complete  |  Size: 39 lines

Listing of all available animals for adoption (sorted by date listed)

Adoption application form: name + contact submission

Status management: Available → Pending → Adopted lifecycle

Input validation on adopter details

Login-protected application process

Foster Care Module (routes/foster.py)

Status: ✅ Complete  |  Size: 178 lines

Foster parent registration with detailed profiling (animal types, capacity, outdoor space, experience)

Automatic role upgrade from 'public' to 'volunteer' upon registration

Admin-controlled animal-to-foster-parent assignment

Capacity checking before assignment (max_animals enforcement)

Duplicate assignment prevention (one active foster per animal)

Assignment completion workflow with timestamp recording

Foster parent availability toggle (available/unavailable)

My Fosters dashboard: active and completed assignments view

Foster program overview: animals needing foster + available parents + active assignments

Admin Dashboard Module (routes/admin.py)

Status: ✅ Complete  |  Size: 63 lines

Custom @admin_required decorator for role-based access control

Comprehensive statistics dashboard (sightings by status, rescues, adoptions, users, NGOs)

Flagged sightings review queue with approve/remove actions

Recent sightings feed (last 10 reports)

Sighting approval: reset flagged items back to 'pending'

Sighting removal: delete inappropriate/spam reports

Profile & Leaderboard Module (routes/profile.py)

Status: ✅ Complete  |  Size: 76 lines

Public user profiles with rescue statistics

Rescue timeline: chronological history of resolved cases

Foster activity display: active and completed foster assignments

Gamified badge system: First Responder (bronze, 1+ rescues) → Guardian (silver, 5+) → Hero (gold, 10+)

Volunteer leaderboard ranked by total impact (resolved rescues + fosters)

Mini leaderboard on homepage (Top 3 volunteers)

6. DATABASE SCHEMA REVIEW

The application's database schema consists of 8 interconnected SQLAlchemy models implementing a normalized relational design. All models use auto-incrementing integer primary keys and UTC-aware timestamps.

| Model / Table | Key Fields | Relationships | Purpose |
| --- | --- | --- | --- |
| User (users) | id, name, email, password_hash, role, phone, created_at | → Sighting, RescueCase, FosterParent | User accounts with RBAC (public/volunteer/admin) |
| NGOVet (ngo_vet) | id, name, type, address, phone, lat, lon, accepting_cases, verified | Standalone | NGO and veterinary clinic directory |
| Animal (animals) | id, species, breed, age_estimate, health_status, photo_path | → VaccinationRecord, Adoption, FosterAssignment | Animal profile records |
| Sighting (sightings) | id, reported_by (FK), species_guess, description, photo_path, lat, lon, status, created_at | → RescueCase; ← User | Geo-tagged animal sighting reports |
| RescueCase (rescue_cases) | id, sighting_id (FK), volunteer_id (FK), action_taken, date_claimed, date_closed | ← Sighting, User | Rescue case tracking and resolution |
| VaccinationRecord | id, animal_id (FK), vaccine_name, date_given, next_due | ← Animal | Vaccination history for animals |
| Adoption (adoptions) | id, animal_id (FK), adopter_name, adopter_contact, status, date_listed | ← Animal | Adoption listing and application tracking |
| FosterParent | id, user_id (FK), animal_types, max_animals, has_outdoor_space, experience_notes, is_available | → FosterAssignment; ← User | Foster parent profile and preferences |
| FosterAssignment | id, animal_id (FK), foster_parent_id (FK), assigned_by (FK), status, start_date, end_date, notes | ← Animal, FosterParent, User | Foster placement tracking |

Computed Properties (Business Logic in Models)

User.rescue_count — Count of resolved rescue cases for gamification

User.claimed_count — Total rescue cases claimed by user

User.active_fosters_count — Currently active foster assignments

User.total_fosters_count — Lifetime foster count

User.badge — Dynamic badge tier calculation (None / Bronze / Silver / Gold)

FosterParent.active_count — Current active foster animals

FosterParent.can_take_more — Boolean capacity check (is_available AND active_count < max_animals)

7. CODE METRICS & FILE INVENTORY

7.1 Backend Python Files

| File | Lines of Code | Size (bytes) | Description |
| --- | --- | --- | --- |
| app.py | 91 | 2,927 | Application factory, blueprint registration, home route |
| config.py | 15 | 473 | Configuration class with env-variable support |
| models.py | 220 | 8,546 | 8 SQLAlchemy models with computed properties |
| seed_data.py | 243 | 9,406 | Database seeding script (users, NGOs, animals) |
| routes/__init__.py | 1 | 17 | Package initializer |
| routes/auth.py | 81 | 2,722 | Authentication: signup, login, logout |
| routes/sightings.py | 130 | 4,701 | Sighting reporting, claiming, resolving, flagging |
| routes/ngo.py | 64 | 2,034 | NGO/Vet discovery with Haversine distance |
| routes/adoption.py | 39 | 1,420 | Adoption listing and application |
| routes/admin.py | 63 | 2,592 | Admin dashboard, sighting moderation |
| routes/profile.py | 76 | 2,832 | User profiles and volunteer leaderboard |
| routes/foster.py | 178 | 7,133 | Foster registration, assignment, management |
| TOTAL | 1,201 | 44,803 | Complete backend codebase |

7.2 Frontend Templates

| Template | Size (bytes) | Description |
| --- | --- | --- |
| base.html | 15,963 | Master layout: navbar, sidebar, footer, global styles |
| index.html | 12,454 | Homepage with stats dashboard and mini leaderboard |
| admin_dashboard.html | 12,361 | Admin control panel with statistics and moderation tools |
| foster_list.html | 11,656 | Foster program overview with assignment management |
| foster_my.html | 8,361 | Personal foster dashboard for foster parents |
| leaderboard.html | 8,527 | Volunteer ranking table with badges |
| ngo_nearest.html | 7,058 | NGO/Vet listing with distance display |
| adoption_list.html | 7,122 | Adoption directory with animal cards |
| sightings_list.html | 6,498 | Sighting feed with filter controls |
| report_sighting.html | 6,210 | Sighting submission form with geolocation |
| foster_register.html | 5,819 | Foster parent registration form |
| profile.html | 14,187 | User profile page with activity timeline |
| signup.html | 3,818 | User registration form |
| login.html | 2,362 | Login form |

7.3 Configuration & Deployment Files

| File | Size (bytes) | Description |
| --- | --- | --- |
| requirements.txt | 89 | Python dependency manifest (5 packages) |
| vercel.json | 179 | Vercel serverless deployment configuration |
| .gitignore | 323 | Git ignore rules for venv, __pycache__, uploads, etc. |
| PROJECT_SYNOPSIS.md | 11,883 | Academic project synopsis document |

8. FEATURES IMPLEMENTED — DETAILED BREAKDOWN

8.1 User Authentication & Authorization

Secure password hashing using Werkzeug's PBKDF2-SHA256 algorithm

Session-based authentication managed by Flask-Login extension

Three-tier Role-Based Access Control: Public → Volunteer → Admin

Protected routes using @login_required and custom @admin_required decorators

Automatic session persistence across browser sessions

Redirect-after-login with 'next' parameter support

8.2 Geolocation & Proximity Engine

HTML5 Browser Geolocation API integration for real-time GPS coordinate capture

Custom Python implementation of the Haversine formula for great-circle distance calculation

Earth's radius constant (R = 6,371 km) for accurate distance computation

Distance-sorted results for nearest NGO/Vet discovery

Leaflet.js and OpenStreetMap integration for interactive map display

Graceful degradation when GPS is unavailable (manual coordinate entry supported)

8.3 Rescue Workflow Management

Four-state sighting lifecycle: Pending → Claimed → Resolved / Flagged

Volunteer claim system creating linked RescueCase records

Action logging on resolution with timestamp recording

Admin override capability for resolving any sighting regardless of assignment

Flag system for community moderation of inappropriate/spam reports

Admin moderation queue: approve (return to pending) or remove flagged sightings

8.4 Gamification & Community Engagement

Three-tier badge system based on resolved rescue count:

• First Responder (Bronze, ★) — 1+ resolved rescues

• Guardian (Silver, 🛡) — 5+ resolved rescues

• Hero (Gold, 🏆) — 10+ resolved rescues

Volunteer leaderboard ranked by total impact score (resolved cases + fosters)

Mini leaderboard widget on homepage showing top 3 volunteers

Public user profiles displaying rescue timeline and foster history

8.5 Foster Care System

Multi-step foster parent registration capturing: animal type preferences, maximum capacity, outdoor space availability, and prior experience

Automatic role elevation: public users registering as foster parents are upgraded to volunteer role

Admin-managed animal-to-foster-parent matching and assignment

Capacity enforcement: system prevents over-assignment beyond foster parent's declared max_animals

Availability toggle allowing foster parents to temporarily pause acceptance

Full assignment lifecycle: Active → Completed (with end_date recording)

Personal foster dashboard showing active and completed assignments

9. TESTING & QUALITY ASSURANCE STATUS

| Test Category | Method | Coverage | Status |
| --- | --- | --- | --- |
| Route Endpoint Testing | Manual HTTP requests | All 7 modules | ✅ Done |
| Form Validation | Manual submission testing | All input forms | ✅ Done |
| Authentication Flow | Manual login/signup/logout | All auth paths | ✅ Done |
| Role-Based Access | Manual testing with 3 user roles | All protected routes | ✅ Done |
| Geolocation Integration | Browser Geolocation API testing | Chrome, Firefox, Edge | ✅ Done |
| Haversine Distance | Manual coordinate verification | Multiple test points | ✅ Done |
| Photo Upload | File type and size validation | JPG, PNG, GIF, WEBP | ✅ Done |
| Database Integrity | Relationship and FK testing | All 8 models | ✅ Done |
| Cross-Browser UI | Responsive layout testing | Chrome, Firefox, Edge | ✅ Done |
| Automated Unit Tests | pytest / unittest | Planned | ⚠️ Pending |
| Load/Stress Testing | Locust / k6 | Planned | ⚠️ Pending |
| Security Audit | OWASP Top 10 review | Planned | ⚠️ Pending |

10. KNOWN ISSUES & TECHNICAL DEBT

10.1 Known Limitations

CSRF Protection: No explicit CSRF token implementation (Flask-WTF not yet integrated).

File Upload Security: File type validation is extension-based only; MIME-type validation recommended.

Secret Key: Development-mode secret key hardcoded in config.py; must be replaced for production.

No Email Notifications: Users are not notified via email when their sighting is claimed/resolved.

No Pagination: Sighting and adoption lists load all records; pagination needed for scalability.

No Image Compression: Uploaded photos are stored at original size without compression or resizing.

SQLite Limitations: File-based SQLite does not support concurrent writes in production environments.

10.2 Technical Debt Items

Add Flask-WTF for CSRF protection across all POST forms

Implement pagination (Flask-SQLAlchemy's paginate() method) for list views

Add input sanitization and Content Security Policy headers

Migrate from SQLite to PostgreSQL for production deployment

Implement proper logging (Python logging module) instead of print statements

Add rate limiting on authentication endpoints to prevent brute-force attacks

Implement proper error handlers (404, 500 custom pages)

11. DEPLOYMENT READINESS

| Criterion | Requirement | Current Status | Ready? |
| --- | --- | --- | --- |
| Web Server | Gunicorn WSGI server | Listed in requirements.txt (v23.0.0) | ✅ Yes |
| Deployment Config | Vercel configuration | vercel.json configured | ✅ Yes |
| Environment Variables | SECRET_KEY, DATABASE_URL | Supported via os.environ.get() | ✅ Yes |
| Database Migration | PostgreSQL for production | Code supports DATABASE_URL env var | ⚠️ Needs Config |
| Static File Serving | CDN or cloud storage | Local /static/uploads/ directory | ⚠️ Needs Migration |
| HTTPS | SSL/TLS encryption | Provided by Vercel platform | ✅ Yes |
| Max Upload Size | Reasonable limit | 16 MB configured | ✅ Yes |
| CSRF Protection | Token-based protection | Not yet implemented | ❌ Needed |
| Error Pages | Custom 404/500 pages | Not yet implemented | ⚠️ Optional |
| Monitoring / Logging | Application logging | Not yet implemented | ⚠️ Recommended |

The application is approximately 70% deployment-ready. The core application runs correctly and the Vercel deployment configuration is in place. Key remaining items are CSRF protection implementation and PostgreSQL database migration for production scalability.

12. PROGRESS TIMELINE & MILESTONES

| Milestone | Target Date | Actual Status | Deliverables |
| --- | --- | --- | --- |
| Project Proposal & Synopsis | June 2026 | ✅ Completed | PROJECT_SYNOPSIS.md — 188 lines |
| Stakeholder Persona Definition | June 2026 | ✅ Completed | 4 user personas: Citizen, Rescuer, NGO, Admin |
| Database Schema Design | July 2026 | ✅ Completed | 8 SQLAlchemy models in models.py |
| Authentication System | July 2026 | ✅ Completed | routes/auth.py — Signup, Login, Logout, RBAC |
| Sighting & Rescue Module | August 2026 | ✅ Completed | routes/sightings.py — Full rescue lifecycle |
| Haversine Proximity Engine | August 2026 | ✅ Completed | routes/ngo.py — Distance-based NGO/Vet finder |
| Adoption Directory | August 2026 | ✅ Completed | routes/adoption.py — Listing + Apply workflow |
| Admin Dashboard | September 2026 | ✅ Completed | routes/admin.py — Stats + Moderation tools |
| Foster Care System | September 2026 | ✅ Completed | routes/foster.py — Full foster lifecycle |
| Profile & Gamification | September 2026 | ✅ Completed | routes/profile.py — Badges + Leaderboard |
| UI Templates (14 pages) | September 2026 | ✅ Completed | 14 responsive Bootstrap 5 templates |
| Seed Data | September 2026 | ✅ Completed | 12 NGOs/Vets, 3 user accounts, 6 animals |
| Testing & Refinement | October 2026 | ⚠️ In Progress | Manual testing complete; automated pending |
| Production Deployment | October 2026 | ⚠️ In Progress | Vercel config ready; DB migration pending |

13. RISK ASSESSMENT

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| SQLite concurrency under load | Medium | High | Migrate to PostgreSQL; DATABASE_URL env var already supported |
| Uploaded file storage fills disk | Low | Medium | Implement cloud storage (AWS S3 / Cloudinary); add file cleanup job |
| Brute-force login attacks | Medium | High | Add Flask-Limiter for rate limiting on auth endpoints |
| CSRF vulnerability | High | High | Integrate Flask-WTF for CSRF token protection on all forms |
| Stale geolocation data | Low | Low | Browser API provides fresh coordinates on each request |
| User adoption resistance | Medium | Medium | Gamification system (badges, leaderboard) incentivizes participation |
| Data privacy compliance | Low | High | Add privacy policy page; implement data deletion capability |
| Scope creep | Medium | Medium | Modular blueprint architecture allows controlled feature addition |

14. RECOMMENDATIONS & NEXT STEPS

14.1 Immediate Actions (Before Final Submission)

Integrate Flask-WTF and add CSRF tokens to all POST forms

Add custom error pages (404 Not Found, 500 Internal Server Error)

Replace development SECRET_KEY with a cryptographically secure random key

Write at least basic pytest tests for authentication and core routes

Add pagination to sightings list and adoption directory

14.2 Short-Term Enhancements (Post-Submission)

Migrate from SQLite to PostgreSQL for production deployment

Implement email notifications using Flask-Mail (sighting claimed/resolved alerts)

Add image compression and thumbnail generation for uploaded photos

Implement real-time notifications using WebSocket (Flask-SocketIO)

Add search functionality across sightings and adoption listings

Implement animal medical history tracking using VaccinationRecord model

14.3 Long-Term Vision

Progressive Web App (PWA) conversion for mobile installation without app store

Machine learning integration for animal species/breed identification from photos

WhatsApp Bot integration for sighting reports via messaging

Multi-language support (Hindi, English) for broader community reach

Dashboard analytics with charts (Chart.js / D3.js) for NGO performance metrics

API layer (RESTful / GraphQL) for third-party integration

15. CONCLUSION

The Stray Animal Rescue & Adoption Coordination System has achieved significant development progress, with all seven core modules fully implemented and operational. The application successfully demonstrates a functional end-to-end workflow from incident reporting through rescue coordination to adoption and foster care placement.

The project has met all four primary objectives outlined in the project synopsis: (1) instant geolocation incident reporting, (2) proximity-based NGO/Vet discovery via the Haversine algorithm, (3) end-to-end rescue lifecycle management, and (4) community adoption and foster placement capabilities.

The codebase comprises over 1,200 lines of Python backend code across 12 files, 14 responsive frontend templates totaling over 122KB of HTML/CSS/JS, and a well-structured database schema with 8 interconnected models. The modular Flask Blueprint architecture ensures maintainability and allows for controlled future feature additions.

With Phases 1 through 4 complete and Phase 5 (testing) actively underway, the project is on track for successful completion within the planned timeline. The remaining work centers on security hardening (CSRF protection), automated testing, and final production deployment configuration.

Overall, the project demonstrates strong technical competency in full-stack web development, database design, geospatial algorithms, and user experience design — key skills aligned with the BCA curriculum objectives.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

— End of Development Progress Review —

Document prepared: October 2026  |  Version 1.0